## Slide 1: Technical Roadmapping ROS-Industrial Consortium
March 6, 2014

## Slide 2: Why Roadmap?
Identify Technology Needs
Plan for Technology Development
Marketing, Justification
Collaboration and Consensus Building
Prioritize Resource Utilization

## Slide 3: Focus on the Customer

## Slide 4: The Process
“Fundamentals of Technology Roadmapping” Sandia National Lab
Preliminary Phase
Development of Roadmap
Follow-up Activity

## Slide 5: Preliminary Phase
Satisfy Essential Conditions
Provide Leadership/Sponsorship
Define Scope and Boundaries

## Slide 6: Develop Roadmap
Identify the “Product”*
Identify the System Requirements and Targets*
Specify Major Technology Areas*
Specify Technology Drivers and Their Targets*
Identify Technology Alternatives and Timelines
Recommend Technology Alternatives
Create Report
*Because ROS-Industrial is both a product and technology, steps 4,6 and 5,7 are combined

## Slide 7: Follow Up Activities
Critique and Validate Roadmap
Develop an Implementation Plan
Review and Update

## Slide 8: Roadmapping…
Starts with a Need NOT a Technology
High-level Strategy NOT a Detailed Implementation Plan
Important When Decisions are Complex and Involve Multiple Stakeholders

## Slide 9: Preliminary Phase

## Slide 10: 1. Satisfy Initial Conditions
Perceived Need for Collaborative Development
  Evident by Your Participation Today and In the RIC
Input from Various Stakeholders
  Industry, OEMs, Researchers, Government
Collaborative not Competitive Environment
  RIC Provides Framework for Precompetitive Development

## Slide 11: 2. Provide Leadership/Sponsorship
SwRI as Consortium Manger is Willing to Lead
Need Participation from Your Organization
  Committee to Follow Through on Roadmap
Funding
  Consortium Dues
  SwRI
  AMTech (tentative)

## Slide 12: 3. Define Scope and Boundaries
Vision: ROS-Industrial provides an open and flexible framework for advanced robotics development that:
  Enables cross-platform compatibility
  Creates new applications that were previously infeasible or impractical
  Advances manufacturing productivity
  Improves worker well being
  Motivates students and researchers to focus on industrial problems
  Reduces implementation costs
  Foster growth of commercial developments

## Slide 13: 3. Define Scope and Boundaries
Stakeholders
  Industrial Users
  Researchers
  System Integrators
  Government Labs and Institutes
  Equipment Manufacturers
Focus: Open-Source Solutions
Focus: Manufacturing and Industrial Uses
Timeline: 3-5 Years

## Slide 14: Development Phase

## Slide 15: 4/6. Identify the Product -> Technology Area
Sandia Suggests Scenario Mapping
Exercise: Identify the Technology Needs Through Application Examples
If Time Permits: Quantify Technical Requirements and Targets

## Slide 16: Next Steps
SwRI to Compile Results
Open Review Process???
Establish Committee and Scheduled Virtual Meetings
Final Roadmap Ratified by Full Members

## Slide 17: Summary
Goal: Ready for Review in 6 Months
Goal: Document will Guide Continued Investment (Both Internal and External) in ROS-I
Need Your Continued Participation